**Scrum Meeting Minutes**

**Sprint 1:**

1. Monday, 4/4/2022

We mainly discussed how we should go about finishing the basic foundations of the webpage that we will be utilizing for our project. We discussed how we should set up our style sheets (bootstrap vs .css files) and we concluded that we should use .css files for our style sheets. We also confirmed what page each person was responsible for. Jacob was assigned to work on the safety page, Arya was assigned to the plan/home pages, and Carter was assigned to the search page. Ansley was assigned to overview the webpage and help where it’s needed. Once the webpage is established enough to where we can work on the back end, Ansley will remain on the front-end. These positions are not static and will most likely change as the project progresses.

1. Tuesday, 4/5/2022

We gave status reports on the state of the webpage. The webpage is essentially ready to be released in time for sprint 1; however, we still need to add a couple of little features to make it in time for the Sprint 1 release. For example, we need to have the submit button on the search page take the user to a results page. Other than that, we focused on figuring out what to update on the product and sprint backlogs and briefly discussed which APIs we will use for the project.

1. Wednesday, 4/6/2022

We updated the product and sprint 1 backlogs and discussed the future agenda for sprint 2. We also created the basic sprint 2 backlog and released the MVP for sprint 1 on Heroku. We also assigned the tasks to do before the next scrum meeting as sprint 2 started 1 day after our scrum meeting. The team was tasked to finalize the APIs we will use and to create basic functions that search for the park information we want via those selected APIs.