**Scrum Meeting Minutes**

**Sprint 2:**

1. Tuesday, 4/12/2022

We mainly discussed the best way to display the information received from the APIs and how we can go about implementing that. Multiple ideas were mentioned; however, the team did not know which method would be the easiest to implement. So, the team has chosen to do more research into this function in order for us to finalize how we will go about displaying the information. While some members will research that, others will start to change the style of our website to accommodate the user’s feedback from the user study report and start writing out the Prepare Page Information for the website.

1. Thursday, 4/14/2022

The focus of this meeting was on two things: the presentation to the Professor and TA on 4/18/2022 and a status update on sprint 2’s progress. So far, everyone except for Arya was on time for the end of Sprint 2. Arya’s tasks turned out to be much more challenging than anticipated, so either the other members will need to assist him in finishing the tasks (i.e. members do the smaller tasks while Arya focuses on the bigger tasks) or pushing the other smaller tasks to sprint 3. The plan is for us to push ahead and try to finish all of the assigned tasks so we can be on time for sprint 3. As our meeting with the Professor and the TA is on a Monday, the plan is for the team to work on and finish the presentation by Saturday, then go over and practice the presentation on Sunday over Discord or Zoom (whichever platform is easiest to utilize).

1. Tuesday, 4/19/2022

The focus of the meeting was to give a final status report on the progress made in Sprint 2. So far, most tasks that were created for this sprint were completed, and the MVP is ready to be released. The only tasks left over are mostly cosmetic decisions and features (i.e., adding pictures to the website) and it has been decided that those tasks will be pushed to the beginning of Sprint 3. It will take more than the one day we have left for Sprint 2 to add those features to the MVP. We also briefly discussed what the overarching structure of Sprint 3 is going to look like. We mainly need to add a couple more accessibility features, make the website look more professional on the front-end, and get the main “make a schedule” section of the Plan page to work.